# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 November 2025 |
| --- | --- |
| Team ID | NM2025TMID00444 |
| Project Name | Calculating Family Expenses using Service Now |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Expense Entry | USN-1 | As a user, I can enter daily family expenses with date, amount, and category. | 2 | High | Selva Madathi M |
| Sprint-1 | Expense Categorization. | USN-2 | As a user, I can categorize expenses into Food, Rent, Utilities, and others. | 3 | High | Priya Darshini P |
| Sprint-2 | Expense Calculation | USN-3 | As a user, I can automatically calculate total expenses for a selected period. | 4 | High | Sacred Kirupa |
| Sprint-2 | Dashboard | USN-4 | As an admin, I can view monthly and yearly summaries with visual charts. | 3 | Medium | Sabitha P |
| Sprint-3 | Budget and Alerts. | USN-5 | As a user, I can export expense data to Excel or PDF for record-keeping | 3 | Medium | Selva Madathi M |
| Sprint-3 | Data Export | USN-6 | As a developer, I want to document the architecture and planning phases for submission. | 2 | Medium | Priya Darshini P |
| Sprint-4 | Testing and Documentation. | USN-7 | As a tester, I will test all features and document the implementation process. | 3 | High | Sacred Kirupa |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 01 July 2025 | 06 July 2025 | 5 | 06 July 2025 |
| Sprint-2 | 7 | 6 Days | 07 July 2025 | 12 July 2025 | 7 | 12 July 2025 |
| Sprint-3 | 5 | 6 Days | 13 July 2025 | 18 July 2025 | 5 | 18 July 2025 |
| Sprint-4 | 3 | 6 Days | 19 July 2025 | 24 July 2025 | 3 | 24 July 2025 |

# Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 20 points over 12 days → Velocity = 1.67 points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agilesoftware developmentmethodologies such as Scrum.However, burn down charts can be applied to any project containing measurable progress overtime.